## SHRSS Requirements Gathering & AEM/Experience Cloud Capability Mobilization Discussions

### Adobe Areas of Concern Going In...

Single Version Of Truth

Evangelizing our POV

- HRX leadership (above Shira, Mayte)

- Determine exec priorities

  - This is where we need to meet with our sales team (license and services) this week and strategize

Expectations on Volume

Ask SHRSS what they are bringing to the table

- Existing tickets

- Gap analysis items

- New requirements/wish list items

Resolution path:

- Authoring enablement with existing product and component functionality (fit)

- Modifications to existing product and component functionality (modify)

- Only through the new development (new)

Key areas for categorization of concern

- Authoring Experience

- End User Experience

- Integrations

Working Stakeholder Priorities?

What are the POVs, motivations, and desired end results of the relevant SHRSS orgs and key stakeholders?

- Executive leadership - discuss with Adobe sales team and align on messaging/strategy

- SHRSS IT - Macario washing hands, dropping resources, and not seeking additional funding

- HRX - Holds purse strings via redesign budget, planning to use in dropping ACS in favor of Bounteous

## SHRSS Prerequisite to Discussions: Prepare Discussion Candidates

Important

Critical prerequisite: All existing tickets + gap analysis items + new requirements in Jira, optimized for review and analysis

We highly recommend creating a new Jira project, "SHRSS Phase 2 - Optimization and Hardening" or the like.

For each of the activities below, follow ticket creation guidelines when creating new tickets and reviewing, pruning, and preparing existing tickets to ensure efficiency, accuracy, and thoroughness during the discussions.

Jira ticket creation guidelines:

- Use one issue/piece of functionality per ticket and one ticket per issue/piece of functionality, even if it affects multiple pages or other resources. Use labels or tags in a standardized consistent manner to group tickets by component, process, functional area, site, etc.

  - Good: Multipe tickets for distinct issues with the carousel component

  - Bad: One carousel component ticket with >1 issue

- List all author and publish URLs in the ticket

- Fill in Environment (Dev, QA, Stage, Prod), Steps, Actual vs Expected, Business Impact, and Workaround.

- Attach at least one screenshot or short recording.

- Choose Severity based on impact and resolution priority (Blocker/Critical/Major/Minor/Trivial).

  - IMPORTANT: If all tickets are showstoppers, the categorization loses value and contributes to churn/noise

- Add clear acceptance criteria bullets in the ticket so we know exactly what to verify when we mark it as fixed.

### Organization Tasks

- Move existing tickets that are must have from current project to new project

  - Candidates

    - Required for expanded author adoption and ownership

      - Hardening component dialogs

      - Reducing LOE/removing impediments for day-to-day, critical operations

      - Mitigate redundant/repetitive authoring steps

      - Required fixes/changes to, and/or completion of, Hotels and Cafes functionality

      - An exercise should be to review the current Hotels and Cafe functionality to asses where things stood before pause of these workstreams and what needs to be done for Hotels and Cafe migration readiness.

    - Etc.

- Create new gap item tickets, if an existing ticket does not exist

- Create new requirement/wishlist tickets

- This is the fun part!

  - Enhancements to existing functionality/components (new capabilities, not fixes)

  - New functionality/components

  - New AEM feature/capability integration